Phan 4 - Deploy va tich hop e-commerce

Generated: 2026-04-07 18:35:40

# 04 - Deploy and Integrate into E-commerce System

## Objective

Deploy AI services and integrate with existing dockerized bookstore system.

## New services to add

behavior-service (FastAPI)

2. rag-service (FastAPI)

3. vector-db (Qdrant or pgvector)

4. optional model-registry (MLflow)

## Docker compose extension

Add to docker-compose.yml:

behavior-service on port 5004

rag-service on port 5005

qdrant on port 6333

Required env vars for web service:

BEHAVIOR_SERVICE_URL=http://behavior-service:5004

BEHAVIOR_SERVICE_TOKEN=behavior-service-token-123

RAG_SERVICE_URL=http://rag-service:5005

RAG_SERVICE_TOKEN=rag-service-token-123

## Django integration points

Create clients

store/behavior_client.py

store/rag_client.py

2. Add API endpoints in monolith

POST /ai/recommend

POST /ai/chat

3. UI integration

recommendation carousel on homepage and PDP

chatbot panel in bottom-right

## Event integration via RabbitMQ

Publish behavior events from monolith:

user.viewed_product

user.added_to_cart

user.completed_purchase

behavior-service consumes these events to keep near-real-time user state.

## Observability

Logs

structured json logs with request_id and user_id_hash

2. Metrics

latency p50, p95

retrieval hit rate

recommendation CTR

chat success rate

3. Alerts

health check failure

response timeout spike

model confidence collapse

## Security

service-to-service bearer tokens

rate limit public chat endpoint

redact PII in logs and prompts

## Deployment steps

Build images

2. Run migrations for AI service databases

3. Start vector DB

4. Start behavior-service and rag-service

5. Run KB ingestion job

6. Smoke test APIs

7. Enable frontend widget flags

## Rollback plan

Disable feature flag AI_CHAT_ENABLED and AI_RECOMMEND_ENABLED

Route to deterministic recommendation fallback

Keep checkout flow independent from AI services